# Community Cooking Rota

## Full-Stack Individual Capstone Project — Planning Document

Code Institute · AI Augmented Full-Stack Bootcamp · Prepared by Sarah Hill

Scope: Day 61 (Ideation & Scoping, Tue 8 Sep 2026) through Day 75 (Submission, Mon 28 Sep 2026).

# 1. Why this plan exists

This document turns the Individual Full-Stack Project assessment guide, the 'Things to be aware of' checklist, your Miro planning board, and your 80-day bootcamp schedule into one concrete plan: what to build for a Minimum Viable Product (MVP), what to leave for 'Future Features', a day-by-day build order that fits your remaining timetable, and a README skeleton to fill in as you go.

It maps every assessment criterion (LO1–LO8) to a specific part of the app, so nothing gets missed under time pressure.

# 2. The idea: Community Cooking Rota

A Django web app for organising a meal-cooking rota for someone who needs support — new parents, a household after surgery or bereavement, an elderly neighbour, and so on. This is the Django rebuild of the rota concept from your cardiff-community-meals project, but reworked as a full account-based CRUD app rather than a static link-and-access-code page, so it satisfies the auth, CRUD, and testing requirements of this assessment.

- Organiser — creates a rota for a recipient, sets the date range, invites cooks, edits or deletes the rota and its slots.

- Cook — registers/logs in, browses open slots on rotas they've been invited to (or that are public), claims a slot, can cancel their own claim, sees dietary notes and delivery details.

This keeps one real, original domain model (a rota of dated cooking slots) that is nothing like the Blog/Hello-World walkthroughs, while staying small enough to build solidly in the time you have. If a different idea appeals more by Day 61, everything in Sections 3–8 still applies — swap the two models in Section 4 for your own and the rest of the plan holds.

# 3. MVP scope — what actually gets built

The MVP is deliberately narrow: two models, two roles, full CRUD on both, and everything the assessment guide requires done properly, rather than many features done thinly.

### In scope for MVP

- User registration/login/logout with a role (Organiser or Cook) chosen at signup.

- Organiser: create, view, edit, delete a Rota (with recipient, occasion, dietary notes, address, dates).

- Organiser: create, edit, delete Slots (cooking dates) within a Rota.

- Cook: view a Rota's open slots; claim a slot via a form (no admin panel); cancel their own claimed slot.

- Access control: only the organiser can edit/delete their own rota and its slots; only a slot's claimant (or the organiser) can un-claim it; anonymous users can't reach any of the above.

- On-page notifications (Django messages) for every create/update/delete/claim action.

- Responsive, accessible front end (Bootstrap 5 + custom CSS) matching the wireframes.

- Automated tests for models, views and permissions, plus a manual test log.

- Deployed to Heroku with DEBUG=False and secrets in environment variables.

- README covering UX, design, features, testing, deployment, credits and AI-use reflection.

### Explicitly out of scope for MVP (see Section 5)

- Email/SMS reminders, recipe attachments, swap requests, calendar export, public share-links, ratings.

# 4. Data model

| Model | Key fields | Notes |
| --- | --- | --- |
| Profile | user (OneToOne → User), role (organiser/cook), phone (optional) | Created via signal on user registration; role set at signup. |
| Rota | organiser (FK → User), recipient_name, occasion, dietary_notes, delivery_address, start_date, duration_weeks, is_active, created_at | The original custom model — a cooking rota for a recipient/household, distinct from the blog/Hello-World walkthroughs. |
| Slot | rota (FK → Rota), date, cook (FK → User, null=True), meal_notes, status (open/claimed/completed), claimed_at | One row per cooking date. Claiming a slot = a logged-in Cook editing their own field on it (their CRUD form). |

ERD relationship: User 1—1 Profile · User 1—N Rota (as organiser) · Rota 1—N Slot · User 1—N Slot (as cook, nullable until claimed). Sketch this properly on Day 61 before writing a single model field — the Miro board's 'Step 3: Wireframes & ERD' section has a good example layout to copy the format of.

# 5. Future features (post-MVP / stretch)

Document these in the README's 'Future Features' section even if you never build them — the assessment rewards evidence of planning beyond the MVP, and it gives you a prioritised backlog if you finish early.

- Recipe/dish attached to a slot, with its own CRUD (what's being cooked, allergens).

- Comment/update thread on a rota so cooks can leave notes for each other (a second original CRUD model).

- Swap requests — a cook proposes swapping their slot with another cook, organiser or peer approves.

- Email reminders a day before a claimed slot (Django + a scheduled task / Heroku Scheduler).

- Public invite link + join code layered on top of accounts, echoing the original cardiff-community-meals flow.

- iCal export of a rota's dates; a simple calendar view instead of a list.

- Photo/confirmation upload when a meal is delivered; a thank-you note CRUD.

- Search/filter rotas by dietary tag or date range.

# 6. Assessment criteria → MVP mapping

Cross-check this before you start each build day — it's the fastest way to make sure a day's work is actually earning marks, not just features.

| LO / Crit. | Assessment focus | How the MVP satisfies it |
| --- | --- | --- |
| 1.1 | Front-End Design (accessibility, UX, responsive) | Bootstrap 5 + custom CSS, semantic HTML5, WCAG-checked contrast/labels, wireframes followed, responsive at 3 breakpoints. |
| 1.2 | Database — Django app with ≥1 custom model | Custom Rota and Slot models (and Profile), Postgres in production, Django ORM throughout. |
| 1.3 | Agile methodology, tracked in a tool | GitHub Projects board (Kanban) seeded with user stories as issues, linked to commits. |
| 1.4 | Code quality — logic, readability, naming | PEP 8, docstrings/comments, consistent snake_case file/module names, if/else and loops in view logic (e.g. slot-availability checks). |
| 1.5 | Documentation — UX process in README | README UX section with user stories, wireframes, ERD, design rationale (see Section 6). |
| 2.1 | Well-organised database model | Normalised schema: Rota 1—N Slot, Slot N—1 User(cook); migrations tracked in Git. |
| 2.2 | CRUD functionality, secured | Organiser: full CRUD on Rota & Slot. Cook: create/delete own claim. Permission checks via login_required + object ownership tests. |
| 2.3 | User notifications on data changes | Django messages framework on every create/update/delete/claim; optional email to organiser on claim (django.core.mail, console backend in dev). |
| 2.4 | Form with validation | ModelForms for Rota/Slot with field validation, crispy-forms rendering, inline error messages. |
| 3.1 | Role-based login & registration | Custom signup choosing Organiser or Cook role, Django auth for login/logout, passwords hashed by Django. |
| 3.2 | Reflect login state | Navbar shows username + role when logged in, Login/Register when not; {% if user.is_authenticated %} throughout. |
| 3.3 | Access control before login / wrong role | @login_required and ownership checks (UserPassesTestMixin) on create/edit/delete views; 403/redirect with message on violation. |
| 4.1–4.3 | Testing (Python) + documentation | Django TestCase suite for models, views, permissions; manual test table in README; results and coverage summarised. |
| 5.1–5.2 | Git/GitHub history; secrets kept out | Frequent, descriptive commits from day 1; .gitignore + env vars for SECRET_KEY/DB URL; no secrets ever committed. |
| 6.1–6.3 | Deployment, documented, secured | Heroku deployment mirrors dev; step-by-step deployment guide in README; DEBUG=False, env vars, Postgres add-on in production. |
| 7.1 | Custom data model (OOP) | Rota and Slot are original models — not the Blog/Hello World walkthrough — modelling a real cooking-rota domain. |
| 8.1–8.4 | AI tool use, reflected in README | Short README section on where Copilot/AI assisted (code gen, debugging, tests) and outcomes, not prompt logs. |

# 7. Day-by-day build plan

Built from your uploaded schedule (today is Day 58, Thu 3 Sep — the 'I Think Therefore I Blog' catch-up day). Treat each row as a single day's target, not a rigid script; if a day runs long, the buffer on Day 74 is there to absorb it.

| Day | Date | Bootcamp label | Your focus |
| --- | --- | --- | --- |
| Day 60 | Mon 7 Sep | Backend reflection day | Close out Python/DBMS/Django gaps before scoping. Skim this plan; note open questions for tomorrow. |
| Day 61 | Tue 8 Sep | Ideation & Scoping / Django Setup Guidebook | Confirm the idea (Section 2), write user stories, set up GitHub repo + Projects board + ERD + wireframes. Scaffold Django project and get a bare-bones app deployed to Heroku today — deploy early, deploy often. |
| Day 62 | Wed 9 Sep | Individual Capstone Project | Models: Profile, Rota, Slot + migrations + Django admin registration for your own sanity-checking. |
| Day 63 | Thu 10 Sep | Individual Capstone Project | Auth: register/login/logout, role choice at signup, base template + navbar reflecting login state. |
| Day 64 | Fri 11 Sep | Individual Capstone Project | Rota CRUD for organisers (create/list/detail/edit/delete), with ownership checks. |
| Day 65 | Mon 14 Sep | Individual Capstone Project | Slot CRUD + claim/cancel flow for cooks; permission tests as you go. |
| Day 66 | Tue 15 Sep | SME Project Code Reviews | Demo current state, capture feedback as new GitHub issues, triage by priority. |
| Day 67 | Wed 16 Sep | Individual Capstone Project | Notifications (messages + optional email), form validation polish, address SME feedback. |
| Day 68 | Thu 17 Sep | Individual Capstone Project | Styling/responsiveness against wireframes; accessibility pass (labels, contrast, keyboard nav). |
| Day 69 | Fri 18 Sep | Individual Capstone Project | Write the automated test suite (models, views, permissions) + start the manual test table. |
| Day 70 | Mon 21 Sep | Individual Capstone Project | Deployment hardening: DEBUG=False, env vars, ALLOWED_HOSTS, Procfile/requirements review. |
| Day 71 | Tue 22 Sep | Peer Reviews & Pre-Submission Checks | Run the Section 8 checklist and the official 'Things to be aware of' list against your project; log gaps as issues. |
| Day 72 | Wed 23 Sep | Individual Capstone Project | Fix everything surfaced on Day 71. Draft the full README (Section 6). |
| Day 73 | Thu 24 Sep | Individual Capstone Project | Full click-through QA; run HTML/CSS/PEP8 validators + Lighthouse; fix what they flag. |
| Day 74 | Fri 25 Sep | Individual Capstone Project | Buffer day: final polish, README screenshots, AI-use reflection, re-read submission requirements. |
| Day 75 | Mon 28 Sep | Project Submission Day | Submit. |

# 8. Pre-submission checklist

From the module's official 'Things to be aware of' page — these are the most common reasons students lose marks unnecessarily. Confirm every line before Day 75:

- At least one original custom model with real functionality, clearly not the Hello World or Codestar Blog walkthrough.

- At least one front-end form giving CRUD ability without needing the Django admin panel.

- At least one front-end UI element that deletes a record without needing the Django admin panel.

- Evidence of Agile methodology in the GitHub repository (Projects board, issues, linked commits).

- DEBUG is set to False in the deployed app.

- Register / login / logout work cleanly end to end, with no errors.

- Detailed testing write-ups in the README — beyond just validator/Lighthouse screenshots.

# 9. README skeleton

Structure combines the module's README Essentials checklist with the flat, plain-English style of your make-it-pop README (short sections, code blocks for setup, no filler). Fill each section in as you build rather than leaving it all to Day 72.

### 1. Title & links

- Project name, one-line pitch, live Heroku link, link to this repo.

### 2. Introduction

- Who the app is for and the problem it solves (2–3 sentences).

### 3. UX

- User stories (link to GitHub Projects board).

- Wireframes (mobile + desktop) and how the build matches or deviates from them.

- ERD / database schema diagram.

### 4. Design

- Colour palette, typography, imagery choices and why.

### 5. Features

- Existing features, one per subsection, each with a screenshot.

- Future features (Section 5 of this plan).

### 6. Technologies used

- Languages, frameworks, libraries, and any third-party APIs/services.

### 7. Testing

- Manual test table (feature, steps, expected, actual, pass/fail).

- Automated test summary (what's covered, how to run it).

- Validator results: HTML, CSS, PEP 8 (e.g. via CI Python Linter), Lighthouse.

- Known bugs/limitations.

### 8. Deployment

- Step-by-step Heroku deployment instructions, including required environment variables (never the actual secret values).

- How to fork/clone and run locally.

### 9. AI usage

- Brief, honest reflection on where Copilot/AI helped with code generation, debugging, optimisation and test generation — outcomes, not prompt transcripts.

### 10. Credits

- Content references, media references, code inspiration, acknowledgements.

# 10. Suggested tech stack

- Django (latest LTS-compatible version taught on the course) + Python 3.

- PostgreSQL in production (Heroku Postgres or Neon/ElephantSQL), SQLite fine for early local dev only.

- Bootstrap 5 for layout + a small custom stylesheet for brand personality.

- django-crispy-forms (or manual form rendering) for accessible, validated forms.

- Django's built-in auth (User + a Profile model with a role field) — no need for a heavier auth package for this scope.

- Heroku for deployment, with python-decouple or os.environ + a .env (git-ignored) for secrets locally.

- Django's built-in TestCase + coverage.py for automated testing.

Next step: on Day 61, walk through Sections 2–4 with your Agile board open, turn each MVP bullet in Section 3 into a GitHub issue/user story, and start Section 7's Day 62 tasks the same day if time allows.